| Functions Objects | Potential failure mode | Potential consequence of each failure | Severity rating | Capture potential causes of failure | Occurrence rating | Design Evaluation technique | Detection | Risk priority number RPN | Team member responsible | Action Results |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  | Action taken | Severity rating | Occurrence rating | RPN |
| High resolution images | Doesn’t show up | Product not sold | 10 | -large image size -slow net connection | 3 | Used a --640x430 256-bit color monitor --CPU Pentium 133 MHz with 64 MB RAM --56K modem. | 3 | 90 | Jack | Use image file compression | 10 | 1 | 30 |
| Broken hyperlinks | 404-file not found error | Customer may become upset | 3 | Negligence in site maintainence | 4 |  | 3 | 36 | Dan | Use automated software to check site for broken links | 3 | 1 | 9 |
| Cluttered layout | Doesn’t look good | Creates a bad impression on the customer | 5 | -lack of heirarchy in presentation | 4 |  | 3 | 60 | Dan | Create a proper hierarchy of the contents | 2 | 2 | 12 |
| Slow loading pages | Takes 2+ minutes to load a page | Page ignored by customer/probable loss of sale | 7 | -excessive use of multimedia files in pages | 5 |  | 3 | 105 | John | Use more static content in webpages | 4 | 3 | 36 |
| Web hosting server crash | Website inaccessible | Loss of customer interest | 5 | -inability to handle more than 500 simultaneous requests | 3 |  | 3 | 45 | Ben | Improve load balancing among servers | 3 | 2 | 18 |
| Unsupported browser version | Some pages inaccessible | Page not displayed | 2 | -Old browser version used by customers | 1 |  | 3 | 6 | Dan | Redirect customers to install latest browser | 1 | 1 | 3 |

Submitted by Pokala, Chandudu

157-06-6556(Section:852)